# VibeSwap Phase 2: Building Out Roadmap

Status: Planning Started: February 2026 Phase 1: Core protocol (CommitRevealAuction, VibeAMM, CrossChainRouter, governance, incentives, compliance, identity, quantum) Phase 2: Financial primitives, mechanism extensions, protocol framework, DeFi/DeFAI features, aesthetic overhaul

## Protocol / Framework

| # | Addition | Description | Priority |
| --- | --- | --- | --- |
| 1 | Intent-Based Order Routing | Users express “swap X for best Y” — protocol routes across AMM, auction, or cross-chain paths automatically |  |
| 2 | Modular Pool Factory | Deploy new pool types (stable, concentrated, weighted) from a single factory with pluggable curves |  |
| 3 | Hook System (Uniswap V4 style) | Pre/post swap hooks on pools — third parties attach logic (fees, rewards, compliance) without modifying core |  |
| 4 | Keeper Network / Relayer Layer | Decentralize the settlement trigger — anyone can call settle() and earn tips, removes single-operator dependency |  |
| 5 | Gasless Meta-Transactions (EIP-2771) | Users sign, relayers pay gas — critical for the “abstract crypto away” UX goal |  |
| 6 | Account Abstraction (ERC-4337) | Smart contract wallets with session keys, batched txns, social recovery — pairs with WebAuthn device wallet |  |
| 7 | Plugin Registry | On-chain registry of approved extensions (new curve types, oracle adapters, compliance modules) — governed by DAO |  |
| 8 | Timelocked Governance Execution | All governance proposals execute after a mandatory delay — gives users exit window |  |
| 9 | Protocol-Owned Liquidity (POL) | Treasury deploys its own LP positions, earning fees perpetually instead of renting liquidity via emissions |  |
| 10 | Versioned Proxy Architecture | Multiple implementation versions live simultaneously — users opt-in to upgrades rather than forced migration |  |

## Mechanism Design

| # | Addition | Description | Priority |
| --- | --- | --- | --- |
| 1 | Dutch Auction Liquidations | Failing positions auctioned via descending price — more efficient than fixed-discount liquidations |  |
| 2 | Quadratic Voting for Governance | Cost of votes = n² — prevents whale dominance while maintaining stake-weighted skin-in-the-game |  |
| 3 | Retroactive Public Goods Funding | Treasury funds projects AFTER they demonstrate value — solves “fund and pray” problem |  |
| 4 | Conviction Voting | Preference accumulates over time — rewards long-term holders, discourages flash-loan governance attacks |  |
| 5 | Bonding Curves for Token Launches | New tokens bootstrap liquidity via mathematical price curves — no initial LP required |  |
| 6 | Commit-Reveal Governance | Apply existing commit-reveal pattern to votes — eliminates bandwagoning and vote-buying during live polls |  |
| 7 | Harberger Tax on Premium Features | Premium pool slots/featured listings: self-assess value, pay continuous tax — anyone can buy at your price |  |
| 8 | Prediction Market Integration | Users bet on price direction within auction windows — reveals information, improves price discovery |  |
| 9 | Cooperative MEV Redistribution | When MEV is captured (priority bids), redistribute pro-rata to LPs and traders — “Cooperative Capitalism” in action |  |
| 10 | Adaptive Batch Timing | Dynamically adjust 8s/2s commit/reveal window based on congestion and volatility |  |

## Aesthetic / UX

| # | Addition | Description | Priority |
| --- | --- | --- | --- |
| 1 | Achievement System | “First Trade”, “100 Swaps”, “LP Veteran” — OSRS-style skill milestones tied to SoulboundIdentity |  |
| 2 | Live Order Book Visualization | Animated depth chart showing bids/offers filling in real-time during commit phase |  |
| 3 | Player Inventory Panel | Token holdings displayed as items in a grid inventory — drag to trade, hover for stats |  |
| 4 | Pixel Art Token Icons | 32x32 pixel sprites for every token — OSRS item aesthetic |  |
| 5 | Grand Exchange “Offers” UI | Active orders displayed as GE-style offer slots with progress bars for partial fills |  |
| 6 | World Chat / Trade Chat | Forum.sol frontend — channels for general chat, trade offers, LFG |  |
| 7 | Skill Tree for Protocol Features | Unlock advanced features (limit orders, cross-chain, leverage) as you gain XP — progressive disclosure |  |
| 8 | Sound Effects | Coin clinks on trades, level-up jingles on achievements, ambient tavern music — toggle-able |  |
| 9 | Seasonal Events | Time-limited cosmetics, bonus rewards, special pools — drives recurring engagement |  |
| 10 | Minimap / Protocol Dashboard | Small always-visible widget showing TVL, your positions, active auctions — like the OSRS minimap corner |  |

## DeFi / DeFAI Features

| # | Addition | Description | Priority |
| --- | --- | --- | --- |
| 1 | Concentrated Liquidity | LP in specific price ranges — higher capital efficiency, pairs with volatility oracle for auto-rebalancing |  |
| 2 | AI-Powered Auto-Rebalance | DeFAI agent monitors positions and rebalances LP ranges based on Kalman filter oracle signals |  |
| 3 | Leveraged LP Positions | Borrow against LP tokens to increase position — with circuit breaker protection |  |
| 4 | Yield Aggregator Vault | Auto-compound LP fees + loyalty rewards + Shapley distributions into optimal strategies |  |
| 5 | Cross-Chain Yield Routing | DeFAI agent scans yield across chains via LayerZero, auto-deploys capital where APY is highest |  |
| 6 | Limit Orders via Auction | Users set price targets — orders sit until a batch clears at their price or better |  |
| 7 | DCA (Dollar Cost Average) Bot | Scheduled recurring swaps — executes within auction batches for MEV protection |  |
| 8 | AI Risk Scoring | DeFAI module scores pool risk (IL exposure, smart contract risk, liquidity depth) before users enter |  |
| 9 | Flash Loan Module | Single-block uncollateralized loans — with existing EOA-only restriction as opt-in per pool |  |
| 10 | Perpetual Futures | Synthetic perps settled through batch auctions — MEV-protected derivatives |  |

## Financial Primitives / Legos (BUILD FIRST)

| # | Primitive | What It Enables | Status |
| --- | --- | --- | --- |
| 1 | Wrapped Batch Auction Receipts (wBAR) | ERC-20 tokens representing pending auction positions — tradeable before settlement, creates a pre-market | Complete |
| 2 | LP Position NFTs (ERC-721) | Each LP position is a unique NFT with metadata (range, fees earned, age) — composable, tradeable, collateral-eligible | Planned |
| 3 | Streaming Payments (ERC-7575) | Continuous token flows — salary payments, subscription fees, vesting, all in real-time | Planned |
| 4 | Options Primitives | On-chain calls/puts priced by volatility oracle — built on top of AMM liquidity | Planned |
| 5 | Yield-Bearing Stablecoins | Deposit USDC → get vsUSDC that auto-earns from protocol fees — composable yield layer | Planned |
| 6 | Bond Market | Fixed-term, fixed-rate deposits — treasury issues bonds to smooth liquidity, users get predictable yield | Planned |
| 7 | Credit Delegation | Depositors delegate borrowing power to trusted addresses — undercollateralized lending with reputation oracle | Planned |
| 8 | Synthetic Assets | Mint synthetic exposure to any asset using oracle infrastructure — trade TSLA, gold, BTC on any chain | Planned |
| 9 | Insurance Derivatives | Tokenized coverage against IL, smart contract exploits, depeg events — extends VolatilityInsurancePool | Planned |
| 10 | Revenue Share Tokens | ERC-20 tokens that auto-receive % of protocol revenue — stakeable, tradeable, collateral-eligible | Planned |

## Architecture Notes

The throughline: Phase 1 established the anti-MEV auction, cooperative incentives, cross-chain messaging, and identity primitives. Phase 2 layers on top to create a full financial operating system — not just a DEX, but a platform where every financial primitive is composable, MEV-protected, and game-theoretically sound.

Build order: Financial Primitives first (they become the legos everything else composes on top of).

### Existing Contracts (Phase 1 - Complete)

Core:       CommitRevealAuction, VibeSwapCore, CircuitBreaker, PoolComplianceConfig
AMM:        VibeAMM, VibeLP
Governance: DAOTreasury, TreasuryStabilizer, AutomatedRegulator, DecentralizedTribunal, DisputeResolver
Incentives: ShapleyDistributor, ILProtectionVault, LoyaltyRewardsManager, IncentiveController,
            PriorityRegistry, SlippageGuaranteeFund, VolatilityInsurancePool
Messaging:  CrossChainRouter
Libraries:  DeterministicShuffle, BatchMath, TWAPOracle, VWAPOracle, SecurityLib, TruePriceLib,
            LiquidityProtection, FibonacciScaling, SHA256Verifier, ProofOfWorkLib, PairwiseFairness
Oracles:    VolatilityOracle, TruePriceOracle, StablecoinFlowRegistry, ReputationOracle
Identity:   SoulboundIdentity, WalletRecovery, AGIResistantRecovery, Forum
Compliance: ComplianceRegistry, ClawbackRegistry, ClawbackVault, FederatedConsensus
Quantum:    QuantumGuard, QuantumVault, LamportLib
Other:      CreatorTipJar